## Slide 1
LLM-Based UTI Phenotyping
Progress to date & plan to scale up
Wenyuan Chen
Aim 3 · Develop and validate automated methods to electronically phenotype UTIs
June 2026

## Slide 2
ACHIEVED
What we built: an end-to-end phenotyping pipeline
1 · Data Mapping
• MRN → anon_id + jitter (starr_map)
• Pull cohort, labs, notes from BigQuery
• De-jitter times → curated note set
2 · LLM Phenotyping
• PHI-safe multi-model client (SHC APIM)
• 10 symptoms: Yes / Negation / No + quote
• 4 assessments + reasoning (incl. UTI?)
3 · Evaluation & Analysis
• Accuracy & Cohen's κ vs. ground truth
• Physician inter-rater agreement (P1 vs P2)
• Missingness & error-driver analysis
Reproducible & PHI-safe by design
Engineering delivered
• Modular Python package: BigQuery client, data mapper, phenotyper, evaluator
• One interface, many models: GPT-5 / 4.1, Claude 3.7 & 3.5, Gemini 2.5 Pro, Llama, DeepSeek
• Resumable batch runner — never loses progress on long runs
• No PHI leaves the SHC-approved gateway; data kept out of version control
Run so far
• 3 models executed end-to-end: GPT-5, Claude 3.7 Sonnet, Gemini 2.5 Pro
• 66 clinical notes phenotyped per model
• Structured per-note output + per-model symptom analyses generated
• Validated on a 15-case pilot (next slides)
Aim 3 · LLM-based UTI Phenotyping · Wenyuan Chen
2

## Slide 3
RESULTS
Pilot results — UTI prediction accuracy (15 cases)
Final UTI? label vs. adjudicated physician ground truth
Model | Accuracy | Errors
GPT-5 | 100% | 0 / 15
Claude 3.7 Sonnet | 93.3% | 1 / 15
Gemini 2.5 Pro | 93.3% | 1 / 15
Why this matters
• Frontier models reproduce expert UTI calls on the pilot set
• Disagreements are rare and concentrated — and explainable
• Establishes a trustworthy baseline before scaling
Small sample (n=15) — results are directional and motivate scale-up
Aim 3 · LLM-based UTI Phenotyping · Wenyuan Chen
3

## Slide 4
RESULTS
Pilot insight: not all evidence is equal
Uncertainty of absence (all models agree)
• Dysuria — low uncertainty (0.11): its absence is informative → UTI unlikely
• Perineal pain, incontinence, suprapubic pain — high uncertainty: absence is NOT reliable
Takeaway: a missing symptom ≠ a negative symptom; some absences carry real diagnostic signal.
Feature-level error drivers
• Gemini: hematuria mismatch is the strongest error predictor (r = 0.68, p = 0.005)
• Claude: dysuria mismatch → error signal (r = 0.44)
• Hematuria is rarely documented (~20%) → a critical blind spot
Highest-ROI direction
Focus prompt + extraction refinement on symptoms that are highly diagnostic yet poorly documented or mis-extracted (e.g. hematuria). Move from binary Yes/No toward a probabilistic, confidence-weighted phenotype.
Aim 3 · LLM-based UTI Phenotyping · Wenyuan Chen
4

## Slide 5
DATA
Input data schema
Adjudication file: 109 cases × 75 columns (HK_Group2_Collins_Lee — Adjudication.csv)
Identifiers (5 cols)
patient_MRN · Urine Culture order date/time · Note Type · Note Date/Time (Collins) · (Lee)
Per field × 14
10 symptoms (dysuria, fever, urgency, frequency, suprapubic, flank/CVA, perineal, incontinence, hematuria, ability-to-report) + 4 assessments (UTI?, any infection?, presumed infection plausible?, prophylaxis appropriate?)
...each field has 5 cols
P1 (Collins) label · P1 support quote · P2 (Lee) label · P2 support quote · adjudicated ground_truth
Label values
Symptoms: Yes / Negation / No · Assessments: Yes / No / Unclear
How a labeled case is resolved to its note (de-identified, via BigQuery):
patient_MRN
starr_map → anon_id + jitter
uti_prediction.cohort / notes + lab_result
de-jittered de-id note text
Aim 3 · LLM-based UTI Phenotyping · Wenyuan Chen
5

## Slide 6
PLAN
Next step: scale up to the complete dataset
15
pilot cases (now)
109 → 358
full adjudicated gold set
2.4 M
cohort for silver labeling (vision)
Complete the dataset
• Map & match all adjudicated cases (improve MRN/time match rate beyond current 66)
• Run all 3 models on the full gold set
Show input clearly
• Document the 75-col schema + de-id mapping flow (this deck)
• Publish a data dictionary for the next analyst
Full evaluation
• Accuracy, κ, precision/recall/F1 per symptom & assessment
• Confidence-score calibration; physician inter-rater upper bound
Hybrid phenotype
• Combine rule-based silver label + LLM symptom matrix + uncertainty-of-absence
• Target the documentation blind spots (e.g. hematuria)
Aim 3 · LLM-based UTI Phenotyping · Wenyuan Chen
6

## Slide 7
WRAP-UP
Summary & roadmap
Where we are
• Reproducible, PHI-safe, multi-model phenotyping pipeline is built and running
• 3 frontier models executed on 66 notes; validated on a 15-case pilot
• Pilot shows expert-level UTI calls + actionable error/uncertainty insights
Where we're going
• Scale extraction + evaluation to the full adjudicated gold set
• Report calibrated, per-field metrics against ground truth
• Fuse LLM reasoning with rule-based silver labels for deep phenotyping
Near-term sequence
1
Complete mapping
2
Full-set LLM runs
3
Calibrated evaluation
4
Hybrid phenotype
Aim 3 · LLM-based UTI Phenotyping · Wenyuan Chen
7